DEPARTMENT OF COMPUTER APPLICATIONS

A250201/CA330V Mini Project

| Week | Week Duration | Mini Project Date | Period | Cumulative hours | Schedule |
| --- | --- | --- | --- | --- | --- |
| 0 | 01-07-2026 to 03-07-2026 | 02-07-2026 |  |  | Literature survey, identification of a practical real-world problem |
| 1 | 06-07-2026 to 10-07-2026 | 07-07-2026 | 5,6 | 4 | Literature survey, identification of a practical real-world problem Preparation and submission of Project Synopsis containing the problem statement, objectives, proposed solution, methodology, and technology stack. |
|  |  | 09-07-2026 |  |  |  |
| 2 | 13-07-2026 to 17-07-2026 | 14-07-2026 | 5,6 | 8 | Discussion of Project Synopsis with guide Approval by the Project Guide and Department. |
|  |  | 16-07-2026 |  |  |  |
| 3 | 20-07-2026 to 24-07-2026 | 21-07-2026 | 5,6 | 12 | Project plan, Requirement analysis and preparation of the Software Requirements Specification (SRS), Software Design Document (SDD), test plan, test cases, and traceability matrix. |
|  |  | 23-07-2026 |  |  |  |
| 4 | 27-07-2026 to 31-07-2026 | 28-07-2026 | 5,6 | 16 | AM4: Interim evaluation I – Evaluation of problem definition, literature survey, SRS, SDD and Project plan by Project Assessment Board |
|  |  | 30-07-2026 |  |  |  |
| 5 | 03-08-2026 to 07-08-2026 | 04-08-2026 | 5,6 | 20 | AM1: Sprint I – Development of core modules and review by the Project Guide. |
|  |  | 06-08-2026 |  |  |  |
| 6–7 | 10-08-2026 to 14-08-2026 17-08-2026 to 21-08-2026 | 11-08-2026 | 5,6 | 28 | AM2: Sprint II – Development and integration of additional modules; Scrum review by the Project Guide. |
|  |  | 13-08-2026 |  |  |  |
|  |  | 18-08-2026 |  |  |  |
|  |  | 20-08-2026 |  |  |  |
| 8 | 31-08-2026 to 04-09-2026 | 01-09-2026 | 5,6 | 32 | AM5: Interim evaluation II – Progress evaluation and demonstration of completed modules before the Project Assessment Board. |
|  |  | 03-09-2026 |  |  |  |
| Week | Week Duration | Mini Project Date | Period | Cumulative hours | Schedule |
| 9–11 | 07-09-2026 to 11-09-2026 14-09-2026 to 18-09-2026 21-09-2026 to 25-09-2026 | 08-09-2026 | 5,6 | 44 | AM3: Sprint III – Completion of implementation, integration, testing, validation, performance evaluation, and refinement based on review feedback, with approval from the Project Guide. |
|  |  | 10-09-202 |  |  |  |
|  |  | 15-09-2026 |  |  |  |
|  |  | 17-09-2026 |  |  |  |
|  |  | 22-09-2026 |  |  |  |
|  |  | 24-09-2026 |  |  |  |
| 12 | 28-09-2026 to 02-10-2026 | 29-09-2026 | 5,6 | 48 | Submission of draft project report and trial demonstration, with approval from the Project Guide. |
|  |  | 01-10-2026 |  |  |  |
| 13 | 05-10-2026 to 09-10-2026 | 06-10-2026 | 5,6 | 52 | Submission of final project report, source code, and supporting documents, with approval from the Project Guide. |
|  |  | 08-10-2026 |  |  |  |
| 14 | 12-10-2026 to 16-10-2026 | 13-10-2026 | 5,6 | 56 | AM6: Final presentation, demonstration, and viva voce before the Project Assessment Board. |
|  |  | 15-10-2026 |  |  |  |